Data Project Scope & Workflow

The project follows a structured end-to-end analytics implementation lifecycle covering discovery, database development, predictive modelling, dashboard creation, testing, and deployment activities.

Phase 1 — Discovery & Requirements Gathering

Stakeholder interviews, operational analysis, and data landscape assessment. Key activities: stakeholder interviews, data quality assessment, current-state process documentation, SLA matrix definition, agreeing the historical definition of "SLA breach" for the training label.

Phase 2 — Data Pipeline & Ingestion (Data Engineering)

Data engineers stand up the cloud pipeline. Key activities: landing raw datasets in organised Amazon S3 bucket folders by source and date; configuring Airbyte connectors and per-table sync jobs (Tickets, Clients, Agents, SLADefinitions, EscalationLog, etc.); loading data into the Snowflake raw schema as a faithful source copy.

Phase 3 — Transformation & Reporting Layer (Data Engineering)

Standardising date/timestamp formats; resolving nulls in critical fields (SLADueAt, Priority, Status); deduplicating ticket records and enforcing consistent status/priority naming; promoting cleaned, join-ready tables into the Snowflake reporting schema.

Phase 4 — Predictive SLA Breach Modelling (Data Science)

Building the SLA breach prediction model directly from the existing Tickets, Clients, and Agents tables. Key activities: engineering features from Tickets (PriorityID, CategoryID, Channel, CreatedAt), joined to Clients (ContractTier, SLACreditClause) and Agents (Hub, TeamID, DailyCapacity); training a baseline logistic regression model, then a tuned production model (XGBoost/LightGBM); validating using precision, recall, and ROC-AUC; scoring open tickets for consumption by Power BI.

Phase 5 — Power BI Dashboard & Forecasting Development

Dashboard pages: Executive Summary Dashboard; Operational Drilldown Dashboard; SLA Risk Monitoring Dashboard (incorporating both rules-based deadline flags and the Data Scientist's breach risk scores); Workload & Capacity Dashboard; Demand & SLA Forecasting Dashboard.

Phase 6 — Testing & Quality Assurance

Data validation across raw and reporting schemas; KPI verification; breach-prediction model validation (precision/recall/ROC-AUC against agreed thresholds); forecast accuracy validation (hindcasting); User Acceptance Testing (UAT).

Phase 7 — Deployment & Knowledge Transfer

Production dashboard deployment; Snowflake reporting-layer data dictionary; DAX measure library; breach-prediction model documentation and retraining schedule; forecasting methodology notes; pipeline / ingestion documentation.